Personal Finance App

Product & Technical Plan

Version 0.2  |  4 October 2026  |  Working title (name to be decided)

A cross-platform replacement for a Google Sheets budget: 50/30/20 split, grouped expenses, automatic recurrence and month-end close with history. Planned as a real product, built as a personal project, shareable with a small group (5 to 10 people).

# 1. Overview

## 1.1 Problem

The current system is a Google Sheet with three tables (raw values, fixed expenses, fun expenses). It works across phone and web, but has three recurring pains:

- No grouping. Logging each meal separately loses the per-category total; merging them loses the number of times. Both are wanted.

- No recurrence. Subscriptions and memberships must be re-added by hand each month, or the old rows deleted line by line.

- No clean month turnover. There is no zero state with preserved history and summary stats.

## 1.2 Goals

- Keep the sheet’s mental model (net income → 50/30/20 buckets → spent / rest) and its green/red feedback.

- One product on phone, desktop browser and installable app, same data everywhere.

- PC is the complete, dense view; mobile is the concise view optimised for fast entry.

- Run for free (hard ceiling: US$5 to 10 per month, about R$50 to 100).

- Multi-user from day one, so friends and family can test it without data leaking between accounts.

## 1.3 Principles

- Correctness over features. It is financial data; money math is tested hardest.

- Boring, well-supported tech that one developer can maintain.

- Nothing is destroyed. Closing a month never deletes entries.

- Security by default. Row-level security on every table; no secrets in the client.

- Plan the seams, build later. Isolate logic likely to change (budget math) behind one function; build extra features only when real use asks for them.

# 2. Scope

| MVP (phases 1 to 4) | Later | Non-goals (for now) |
| --- | --- | --- |
| Auth; categories and entries; grouped totals with expand; editable split with presets (50/30/20, 55/25/20, ...); dashboard; one-tap add; recurring templates; month close and history | What-if simulator; CSV import from the current sheet; realtime sync; charts; PWA install; Playwright e2e; offline write queue; Tauri desktop wrapper; budget alerts | Custom bucket shapes, zero-based or envelope budgeting (until real use asks for them); bank integrations; multi-currency; shared budgets; native store apps; receipts / OCR |

# 3. Functional requirements

| ID | Requirement | Acceptance criteria |
| --- | --- | --- |
| FR-1 | Monthly budget. User enters net income for a month. The app splits it into essential, fun and invest buckets using percentages (default 50/30/20, configurable). | Bucket amounts sum exactly to net income. Percentages are snapshotted on the month when opened. |
| FR-2 | Categories per bucket. Essential (fixed) and Fun each hold categories such as Pharmacy, Eating out, Glasses, Games. | Category names are unique per user and bucket; archiving hides without deleting history. |
| FR-3 | Entries. Each purchase is its own entry (category, amount, date, optional note). | Entry can be created in two taps on mobile; edit and delete allowed while the month is open. |
| FR-4 | Grouped view. A category row shows title, total (SUM) and count (COUNT); clicking expands each entry with its value. | Eating out logged 3 times shows one row with the total and “3”, expandable to 3 entries. |
| FR-5 | Bucket status. Per bucket: allocated, spent, rest. Green when rest ≥ 0, red when overspent. | Rest = allocated − spent. No per-category limits. |
| FR-6 | Recurring templates. Templates (e.g. a streaming service) define category, amount and day of month. | Opening a month generates one entry per active template; running it twice creates no duplicates. |
| FR-7 | Month close. User closes a month and confirms the amount invested. A summary is stored and the month becomes read-only. | History shows month/year, net, total spent, rest and invested. No entries are deleted. |
| FR-8 | New month zero state. The next month starts with no manual entries, only recurring ones. | New month contains only template-generated entries. |
| FR-9 | Multi-device sync. Same account on phone, web and installed app shows the same data. | A change on one device appears on another after refresh (realtime later). |
| FR-10 | Responsive layouts. Desktop: complete dashboard. Mobile: summary card, tabs, bottom sheet for adding. | All core flows usable at 360 px width. |
| FR-11 | Editable split and presets. User can change the percentages (e.g. 55/25/20) or pick a preset (50/30/20, 55/25/20, 60/20/20, 70/20/10). Applies to new months and may also be edited on an open month. | Percentages must sum to 100. Bucket amounts recompute from the new split. Closed months never change. |
| FR-12 | What-if simulator (post-MVP). Try a draft split against the current month’s real entries without saving it. | Uses the same calculation function as the dashboard. Nothing is persisted unless the user applies the split. |

# 4. Budget rules

All amounts are integer cents (bigint). Floats are never used for money.

| Value | Formula |
| --- | --- |
| Essential budget | floor(net × essential_pct / 100) |
| Fun budget | floor(net × fun_pct / 100) |
| Invest target (fixed investment) | net − essential_budget − fun_budget (absorbs rounding so buckets sum to net) |
| Essential rest / Fun rest | budget − sum of entries in that bucket (negative means overspent, shown red) |
| Month total to spend | net − invest_target |
| Expected investment | invest_target + essential_rest + fun_rest (leftover flows into investment; overspending reduces it) |

Example: net R$5,000.00 gives essential R$2,500.00, fun R$1,500.00, invest target R$1,000.00. Spending R$2,300.00 on essentials and R$1,600.00 on fun gives rests of +R$200.00 and −R$100.00, so expected investment is R$1,100.00.

Design rule: bucket calculation lives in one pure function, computeBuckets(net, split), used by the dashboard, month close and the future simulator. In v1 splits are percentage-based over three fixed buckets (essential, fun, invest). Strategies with a different shape (custom bucket count, zero-based, envelopes) are deferred; keeping the math isolated makes that a contained change later.

Recurring entries on short months use least(day_of_month, last_day_of_month).

# 5. Architecture and stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript | Dense table UIs are strongest in React; private app so SSR/SEO add nothing (no Next.js). |
| Delivery | Installable PWA (vite-plugin-pwa) | One responsive codebase for phone, web and desktop; no store fees. Tauri and Capacitor remain optional upgrades. |
| UI | Tailwind + shadcn/ui (Radix), TanStack Table, Recharts | Accessible primitives, fast to build, themeable by tokens. |
| Data fetching | TanStack Query (+ persisted cache) | Cached reads, optimistic updates; online-first with offline reads. |
| Forms / validation | react-hook-form + Zod | One schema shared by form, API payloads and tests. |
| Backend | Supabase (Postgres, Auth, RLS, Realtime) | No custom server; auth, API and sync included; RLS enforces privacy. |
| Logic in DB | SQL functions (RPC): open_month, close_month | Atomic and idempotent; testable in SQL. |
| Tests | Vitest (unit) and SQL tests first; Playwright e2e after the first month of real use | Heaviest coverage on money, recurrence and close logic. |

## 5.1 Database decision: Supabase vs Neon

Both free tiers are far above what 5 to 10 users need (a few kilobytes of rows per person per month).

|  | Supabase Free | Neon Free |
| --- | --- | --- |
| Limits | 500 MB DB, 50,000 MAU, 5 GB egress, 2 projects | 1 GB per project, 100 CU-hours per project per month |
| Idle behaviour | Project pauses after 7 days of inactivity; manual restore | Compute scales to zero after 5 min, wakes in a few hundred ms; no multi-day pause |
| Backups | Not included on free plan | Short restore window only (hours) |
| What you still build | Nothing for auth/API/realtime | API layer, auth integration, sync mechanism |
| Paid fallback | Pro is US$25/month (over budget) | Launch has no monthly minimum (usage based) |

Recommendation: Supabase, with a scheduled keepalive ping and a scheduled export. Choose Neon only if writing a small API yourself is preferred. Free-tier terms change, so re-check the pricing pages before committing.

## 5.2 Offline

Start online-first with cached reads. An offline write queue (IndexedDB plus replay) is a later phase, only if real use shows it is needed.

# 6. Data model and security

| Table | Purpose | Key columns |
| --- | --- | --- |
| profiles | One row per user | id (= auth user), display_name, currency |
| budget_settings | Default split for new months | user_id, essential_pct, fun_pct, invest_pct (sum 100) |
| months | One per user per month | year, month, net_income_cents, pct snapshot, status (open/closed), invested_cents, closed_at |
| categories | Groups of entries | bucket (essential/fun), name, archived |
| entries | Individual purchases | month_id, category_id, amount_cents, paid_on, note, recurring_template_id |
| recurring_templates | Auto-billed items | category_id, label, amount_cents, day_of_month, active |
| month_summaries | Frozen stats at close | budgets, spent per bucket, invest_target_cents, invested_cents |

## 6.1 Key mechanisms

- Grouping is a query (GROUP BY category_id with SUM and COUNT), never stored.

- Idempotent recurrence: partial unique index on (month_id, recurring_template_id) plus INSERT ... ON CONFLICT DO NOTHING inside open_month.

- Month close: close_month computes and writes month_summaries, sets status = closed and a trigger blocks writes to entries of closed months.

- Fixed buckets in v1: the bucket is a database enum (essential / fun). If custom buckets are ever needed, they become user-defined rows referenced by categories. Split presets are constants in client code, not a table.

## 6.2 Security

- RLS enabled on every table with user_id = auth.uid() for both USING and WITH CHECK.

- Foreign keys must not allow pointing at another user’s rows: use composite FKs (user_id, id) or verify ownership in WITH CHECK.

- Only the public anon key reaches the client; the service-role key never does.

- Secrets live in CI/hosting environment variables, never in the repo. Email confirmation and rate limits enabled in Supabase Auth.

# 7. Design system

- Tokens as CSS variables: colour, spacing, radius, type scale, elevation. Dark mode by redefining tokens.

- Semantic colours: --positive (rest ≥ 0) and --negative (overspent), never raw green/red in components. Always paired with an icon or sign so meaning does not rely on colour alone.

- Components (shadcn/ui): Button, Input, Select, Dialog, Sheet (bottom sheet on mobile), Tabs, Table, Collapsible row, Badge, Progress, Toast.

- Money display: one formatter (Intl.NumberFormat, pt-BR, BRL) used everywhere; tabular numerals for alignment.

## 7.1 Layouts

| Breakpoint | Layout |
| --- | --- |
| Desktop (≥ 1024 px) | Three-panel dashboard: summary, essential, fun. Expandable category rows, inline editing, keyboard shortcuts, side history panel. |
| Mobile (< 768 px) | Summary card on top; tabs for Essential / Fun / History; floating add button opening a bottom sheet (amount, category, date). |

# 8. Deployment and operations

| Area | Plan |
| --- | --- |
| Hosting | Cloudflare Pages or Vercel (free), auto-deploy from GitHub |
| Environments | main → production; pull requests → preview URLs; separate Supabase projects for dev and prod (free tier allows two) |
| CI | GitHub Actions: typecheck, lint, unit tests, build on every PR |
| Migrations | Supabase CLI, SQL migrations versioned in the repo; never edit prod by hand |
| Keepalive | Scheduled GitHub Action pinging the prod project every few days to avoid the 7-day pause |
| Backups | Scheduled export (pg_dump or CSV via Action) stored as a private artifact; test a restore once |
| Monitoring | Sentry free tier for frontend errors |
| Cost | US$0/month. Optional custom domain: a few dollars per year |

# 9. Roadmap

| Phase | Deliverables | Done when |
| --- | --- | --- |
| 1. Foundation | Repo, CI, Supabase projects, schema + RLS, auth, design tokens, app shell | A logged-in user sees an empty responsive shell deployed from main. |
| 2. MVP core | Categories, entries, grouped totals with expand, dashboard, editable split with presets, one-tap add, backup and keepalive jobs | A full month can be logged and matches the sheet’s numbers. Checkpoint: run it in parallel with the sheet for a month. |
| 3. Recurrence | Templates UI, open_month RPC, idempotent generation | Opening a month twice never duplicates entries. |
| 4. Month close | close_month, summaries, history view, read-only closed months | Close, then the new month starts at zero state plus recurring items. |
| 5. Polish | PWA install, what-if simulator, charts, realtime sync, Playwright e2e, CSV import (optional) | Installs on the phone home screen; simulator matches dashboard numbers for the same split. |
| 6. Sharing | Invite friends and family after 1 to 2 months of solo use; onboarding and delete-account path | A second user can sign up and cannot see any of your data (verified by RLS tests). |
| 7. Optional | Offline queue, Tauri wrapper, budget alerts, other strategy shapes (custom buckets) | Only if real usage asks for them. |

## 9.1 Rollout

- Multi-user from day one in the schema (user_id + RLS), but use the app alone first. Your own use will expose wrong assumptions faster than testers.

- Start at a month boundary and log that month in both the app and the sheet, then compare. This also removes the need for CSV import at the start.

- Do not delay phases 3 and 4. Recurrence and month close are the main reasons to leave the sheet.

- Do not skip: money tests, RLS tests, idempotent open_month, and the backup job.

# 10. Testing strategy

- Unit (Vitest): money helpers, computeBuckets for every preset, rounding, rest and expected-investment formulas, day-of-month clamping.

- Database tests: open_month idempotency, close_month summary values, RLS (user A cannot read or write user B), closed-month write block.

- E2E (Playwright, added after the first month of real use): sign in, add entry, grouped total updates, close month, history shows summary.

- Rule: any change to money, recurrence or close logic ships with tests.

# 11. Risks and open decisions

| Item | Note / proposed default |
| --- | --- |
| Project pause (Supabase free) | Keepalive job; upgrade or switch to Neon if it becomes a problem. |
| Other people’s financial data | RLS tests, minimal data collected, clear delete-account path. |
| Free-tier changes | Keep the schema plain Postgres so migration to another host is easy. |
| Decision: editing the split on an open month | Allowed; closed months are immutable. |
| Scope creep | Defer simulator, custom strategies, charts and realtime until the core flows are used for real. |
| Open: app name | Undecided. |
| Open: UI language | Default pt-BR; keep strings i18n-ready for English. |
| Open: invested amount | Proposed: confirmed at month close, defaulting to expected investment. Decide whether to track investments as separate entries. |
| Open: sign-in methods | Proposed: email magic link plus Google. |
| Open: database | Recommendation is Supabase; final choice pending. |

# Appendix A. Reference SQL (draft)

Starting point for the first migration. Review before applying; RLS policies must be repeated for every table.

create type bucket as enum ('essential','fun');

create type month_status as enum ('open','closed');

create table budget_settings (

user_id uuid primary key references auth.users on delete cascade,

essential_pct smallint not null default 50,

fun_pct smallint not null default 30,

invest_pct smallint not null default 20,

check (essential_pct + fun_pct + invest_pct = 100)

);

create table months (

id uuid primary key default gen_random_uuid(),

user_id uuid not null references auth.users on delete cascade,

year smallint not null,

month smallint not null check (month between 1 and 12),

net_income_cents bigint not null check (net_income_cents >= 0),

essential_pct smallint not null,

fun_pct smallint not null,

invest_pct smallint not null,

status month_status not null default 'open',

invested_cents bigint,

closed_at timestamptz,

unique (user_id, year, month),

unique (user_id, id),

check (essential_pct + fun_pct + invest_pct = 100)

);

create table categories (

id uuid primary key default gen_random_uuid(),

user_id uuid not null references auth.users on delete cascade,

bucket bucket not null,

name text not null,

archived boolean not null default false,

unique (user_id, bucket, name),

unique (user_id, id)

);

create table recurring_templates (

id uuid primary key default gen_random_uuid(),

user_id uuid not null references auth.users on delete cascade,

category_id uuid not null,

label text not null,

amount_cents bigint not null check (amount_cents > 0),

day_of_month smallint not null check (day_of_month between 1 and 31),

active boolean not null default true,

unique (user_id, id),

foreign key (user_id, category_id) references categories (user_id, id)

);

create table entries (

id uuid primary key default gen_random_uuid(),

user_id uuid not null references auth.users on delete cascade,

month_id uuid not null,

category_id uuid not null,

amount_cents bigint not null check (amount_cents > 0),

paid_on date not null,

note text,

recurring_template_id uuid,

created_at timestamptz not null default now(),

foreign key (user_id, month_id) references months (user_id, id) on delete cascade,

foreign key (user_id, category_id) references categories (user_id, id),

foreign key (user_id, recurring_template_id) references recurring_templates (user_id, id)

);

create unique index entries_recurring_once

on entries (month_id, recurring_template_id) where recurring_template_id is not null;

create index entries_lookup on entries (user_id, month_id, category_id);

create table month_summaries (

month_id uuid primary key references months on delete cascade,

user_id uuid not null references auth.users on delete cascade,

net_income_cents bigint not null,

essential_budget_cents bigint not null,

essential_spent_cents bigint not null,

fun_budget_cents bigint not null,

fun_spent_cents bigint not null,

invest_target_cents bigint not null,

invested_cents bigint not null,

created_at timestamptz not null default now()

);

-- repeat for every table:

alter table entries enable row level security;

create policy own_rows on entries for all

using ((select auth.uid()) = user_id)

with check ((select auth.uid()) = user_id);